Carlos Lopez

03-21-17

ITMM 471

Professor Kathy Kotowski

**Homework 2**

1.) The crucial path for the project is as follows: A->B->D->F->H->K->L

2.) 62 days

3.) 62 days

4.) Task G and I because they have slack(the only task with slack) of 2 days

5.) There would be no impact since the maximum days it can take to finish is exactly

6 days

6.) It would not affect the end date since it is not on the critical path, but it would

allow for task J to start early.

7.) Put more resources into task K, I, and J in order to speed those task up and have

them finish earlier than expected by at least 5 days.